OPERATIONS RUNBOOK

Hospital Predictive Model API

Deployment, API Integration, and Production Operations

Purpose: Make the Claim V3 and Risk V5 models safely usable in controlled hospital workflows through a validated FastAPI service, explicit human review, and auditable operations.

Version 1.0 | 2 July 2026

Owner: Hospital Analytics / MLOps Team

Classification: Internal - Clinical and Revenue Operations

# Document Control

| Field | Value |
| --- | --- |
| Document owner | Hospital Analytics / MLOps Team |
| Approvers | Information Security, Clinical Governance, Revenue Cycle, Platform Operations |
| Review frequency | Quarterly and after every model or API release |
| System version | FastAPI service 1.0.0 |
| Models | claim-v3 and risk-v5 |
| Status | Production-readiness baseline; approval gates remain mandatory |

## Intended Audience

- Platform and MLOps engineers deploying or supporting the service.

- Hospital integration engineers connecting EHR, billing, claims, or analytics systems.

- Clinical governance and revenue-cycle owners defining human-review workflows.

- Security, privacy, audit, and service-desk teams approving or operating production use.

## Contents

- Service scope and production gates

- Reference architecture and workflow placement

- Deployment preparation and procedure

- API integration patterns and data contracts

- Sample requests and responses

- Security, privacy, and audit controls

- Monitoring, service levels, and routine operations

- Incident response, rollback, and model release management

- Go-live acceptance checklist and quick reference

Critical control: The API supplies decision-support predictions only. It must not autonomously determine treatment, admission priority, claim denial, or payment disposition.

# 1. Service Scope and Production Gates

The service loads two persisted scikit-learn pipelines and exposes validated synchronous prediction endpoints. Preprocessing and Risk V5 interaction-feature generation are contained in the artifacts; notebooks are not executed during inference.

| Capability | Model | Output | Appropriate operational use |
| --- | --- | --- | --- |
| Claim outcome | claim-v3 | Paid / Pending / Rejected | Revenue-cycle prioritization and pre-adjudication review after billing features are available |
| Visit risk | risk-v5 | High / Medium / Low | Retrospective or post-adjudication stratification using completed claim/payment attributes |

## 1.1 Mandatory Production Gates

- Place the service behind an authenticated API gateway or service mesh. The current application does not implement built-in authentication or authorization.

- Use OAuth 2.0 client credentials for system-to-system calls.

- Approve feature definitions, data lineage, intended use, confidence handling, and human-review actions through clinical and revenue-cycle governance.

- Route JSON prediction audit events to durable, access-controlled storage with approved retention.

- Complete load, failover, privacy, penetration, and rollback testing in a non-production environment.ß

## 1.2 Decision-Time Feature Limitation

Risk V5 limitation: Risk V5 requires claim_status, approved_amount, and payment_days. These fields are generally unavailable at registration, triage, or the active patient visit. Do not deploy this model for admission-time clinical risk scoring. For that use case, retrain and validate a model using only features available before the decision.

Claim V3 requires billing-derived fields and an existing risk_score. Use an independently governed risk value or a prior completed assessment; do not create a circular real-time dependency between Claim V3 and Risk V5.

## 1.3 Confidence Handling

The API always returns the highest-probability class and all class probabilities. It does not currently implement abstention or a confidence threshold. The integration layer must display probabilities and route low-confidence cases to human review.

Interim policy: Treat max probability below 0.50 as low confidence until thresholds are calibrated and approved using validation data, operational costs, and subgroup analysis. This is an operational starting point, not a validated clinical threshold.

# 2. Reference Architecture and Workflow Placement

## 2.1 Logical Request Path

EHR / Billing / Claims System
        -> Hospital Integration Layer
        -> Authenticated API Gateway (TLS, mTLS/OAuth, rate limits)
        -> FastAPI Prediction Service
        -> Claim V3 or Risk V5 Pipeline
        -> Prediction + Probabilities + Request ID
        -> Human Review Queue / Analytics Worklist
        -> Audit Log Collector -> SIEM / Immutable Log Store

## 2.2 Trust Boundaries

| Boundary | Required control | Owner |
| --- | --- | --- |
| Source system to integration layer | Authenticated service identity; approved field mapping; no unnecessary identifiers | Integration Team |
| Integration layer to gateway | TLS 1.2+; mTLS or OAuth; request size and rate limits | Security / Platform |
| Gateway to API | Private network; allow-listed callers; correlation ID propagation | Platform Operations |
| API to model artifact | Read-only artifact mount; checksum verification; restricted filesystem access | MLOps |
| API logs to log platform | Encrypted transport; restricted access; retention and tamper controls | Security Operations |

## 2.3 Roles and Responsibilities

| Role | Primary responsibility |
| --- | --- |
| Service owner | Availability, release approval, incident command, and runbook maintenance |
| MLOps engineer | Artifact validation, model versioning, deployment, rollback, and drift monitoring |
| Integration engineer | Source mapping, API client, retries, timeouts, and workflow presentation |
| Clinical governance | Approves risk-model intended use, escalation action, and safety monitoring |
| Revenue-cycle owner | Approves claim-model worklist actions and false-rejection controls |
| Security/privacy | Identity, network, secret, audit, retention, and privacy controls |
| Service desk | First-line triage using request ID, status, and documented escalation paths |

# 3. Deployment Preparation and Procedure

## 3.1 Runtime Prerequisites

| Requirement | Baseline |
| --- | --- |
| Operating environment | Linux VM or container platform on a private hospital network |
| Python | Use the approved environment matching the serialized scikit-learn/imblearn artifacts |
| Dependencies | Install requirements-api.txt, which includes the project requirements plus FastAPI and Uvicorn |
| Artifacts | Claim V3 and Risk V5 .pkl files available read-only at configured paths |
| Custom module | Capstone project root on Python path so src.risk_interaction_features can be imported |
| Secrets | PREDICTION_HASH_KEY from a secret manager; minimum 32 bytes |
| Network | Inbound only from gateway/ingress; outbound only to approved logging/monitoring services |

## 3.2 Environment Variables

| Variable | Required | Purpose |
| --- | --- | --- |
| PREDICTION_HASH_KEY | Yes | HMAC-SHA256 key for privacy-preserving input hashes; keep consistent across replicas |
| CAPSTONE_PROJECT_ROOT | No | Project root; defaults to the directory containing app and models |
| CLAIM_MODEL_PATH | No | Override path to claim_random_forest_hypertuned_v3.pkl |
| RISK_MODEL_PATH | No | Override path to risk_random_forest_smote_undersampling_v5.pkl |
| MAX_PREDICTION_BATCH_SIZE | No | Batch limit; default 100, accepted range 1-10,000 |

## 3.3 Deployment Steps

- Create a release record containing the API commit, dependency lock or environment export, model IDs, artifact filenames, and expected artifact SHA-256 values.

- Provision a dedicated service identity, private network route, read-only artifact location, log destination, and secret-manager entry.

- Install dependencies in an isolated environment and run the automated test suite before deployment.

- Inject PREDICTION_HASH_KEY and any model-path overrides without writing secrets to shell history or deployment logs.

- Start Uvicorn behind the approved gateway or ingress. Size worker count from memory and load tests because every worker loads both models.

- Wait for /health/ready to return HTTP 200 and confirm both model artifact hashes match the release record.

- Send canary predictions with synthetic data, verify response schemas, and confirm JSON audit events reach the log platform.

- Enable a small approved caller cohort, monitor errors/latency/output distributions, then expand traffic according to the change plan.

## 3.4 Reference Commands

cd /path/to/Capstone
python -m pip install -r requirements-api.txt
export PREDICTION_HASH_KEY="$(openssl rand -hex 32)"
python -m pytest -q tests
uvicorn app.main:app --host 0.0.0.0 --port 8000 --workers 2

Capacity note: Each Uvicorn worker loads a separate copy of both models. Begin with two workers only after confirming memory headroom and throughput under representative load. Scale horizontally behind the gateway when needed.

## 3.5 Deployment Verification

curl -fsS http://127.0.0.1:8000/health/live
curl -fsS http://127.0.0.1:8000/health/ready
curl -fsS http://127.0.0.1:8000/health/models

| Check | Expected result |
| --- | --- |
| Liveness | HTTP 200; status=alive |
| Readiness | HTTP 200; status=ready; both model entries ready=true |
| Model identity | claim-v3 and risk-v5; 64-character artifact_sha256 values match release record |
| OpenAPI | GET /docs available only on approved internal routes, or disabled at the gateway in production |
| Audit logging | One model_prediction JSON event per successful record; no raw input fields |
| Error contract | Invalid payload returns structured HTTP 422 with request ID |

# 4. API Integration Patterns and Data Contracts

## 4.1 Endpoint Catalogue

| Method | Path | Use |
| --- | --- | --- |
| GET | /health/live | Process liveness; does not prove model availability |
| GET | /health/ready | Deployment readiness; HTTP 503 unless both models are ready |
| GET | /health/models | Per-model readiness, classes, artifact path, and artifact SHA-256 |
| POST | /v1/predictions/claim-outcome | Single Claim V3 prediction |
| POST | /v1/predictions/claim-outcome/batch | Batch Claim V3 predictions |
| POST | /v1/predictions/visit-risk | Single Risk V5 prediction |
| POST | /v1/predictions/visit-risk/batch | Batch Risk V5 predictions |

## 4.2 Integration Contract

Send Content-Type: application/json and a unique X-Request-ID generated by the calling workflow.

Treat HTTP status as the transport outcome and the prediction field as model output; never infer success from a body alone.

Set a caller timeout based on measured p99 latency; use 2 seconds as an initial internal target, then tune from load tests.

Retry connection failures and HTTP 503 with bounded exponential backoff and jitter. Do not retry HTTP 422 without correcting data.

Reuse the same X-Request-ID on a retry so audit and service-desk searches can correlate attempts.

Predictions are computationally idempotent for the same model artifact and input, but duplicate audit events are expected on retries.

Persist the model_id, artifact hash obtained from health/release metadata, prediction, probabilities, and request ID with the worklist item.

## 4.3 Recommended Hospital Workflows

| Workflow | Trigger | System action | Human action |
| --- | --- | --- | --- |
| Claim review prioritization | Billing record complete and Claim V3 fields available | Call claim endpoint; place higher Rejected probability cases earlier in worklist | Revenue-cycle reviewer validates coding, documents, and payer rules before submission or follow-up |
| Retrospective risk stratification | Claim/payment lifecycle complete and Risk V5 fields available | Call risk endpoint in batch; attach output to analytics queue | Care-management or quality team reviews trends; no bedside action without separate validation |
| Operational monitoring | Scheduled hourly/daily job | Aggregate counts, probabilities, errors, and drift indicators | MLOps and governance investigate threshold or distribution alerts |

## 4.4 Feature Availability and Mapping

| Model | Required feature groups | Mapping requirement |
| --- | --- | --- |
| Claim V3 | Demographics; visit/billing timing; billed amount; calendar fields; city/provider/department/visit type; risk_score; doctor_id | Derive month, quarter, weekday, and weekend fields consistently with training; preserve model categories and null semantics |
| Risk V5 | Demographics; visit timing; billed/approved amounts; payment_days; claim_status; provider/department/visit type; doctor_id | Use completed claim/payment data or an explicitly approved prior-encounter mapping; do not substitute future values at visit time |

Validation behavior: All feature keys are required, although null is accepted where the trained pipeline has an imputer. Unknown keys, blank strings, invalid categories, non-finite values, inconsistent month/quarter or weekday/weekend combinations, and approved_amount greater than billed_amount return HTTP 422.

# 5. Sample Requests and Responses

The following examples were executed against the persisted artifacts on 2 July 2026. Predictions may change when an artifact is replaced. Values are synthetic and contain no patient identifier.

## 5.1 Claim Outcome Request

POST /v1/predictions/claim-outcome HTTP/1.1
Content-Type: application/json
X-Request-ID: runbook-claim-001

{
  "age": 53,
  "chronic_flag": 0,
  "length_of_stay_hours": 3.48,
  "billed_amount": 23577.37,
  "days_from_visit_to_billing": 10,
  "days_since_registration_at_visit": 200,
  "billing_month": 6,
  "billing_quarter": 2,
  "billing_day_of_week": 2,
  "billing_is_weekend": 0,
  "visit_month": 6,
  "visit_quarter": 2,
  "visit_day_of_week": 1,
  "visit_is_weekend": 0,
  "gender": "M",
  "city": "Hyderabad",
  "insurance_provider": "SecureLife",
  "department": "Cardiology",
  "visit_type": "ER",
  "risk_score": "Low",
  "doctor_id": 169
}

## 5.2 Claim Outcome Response

HTTP/1.1 200 OK
X-Request-ID: runbook-claim-001

{
  "request_id": "runbook-claim-001",
  "model_id": "claim-v3",
  "model_name": "Model B V3 - Hypertuned Claim Random Forest",
  "predicted_at": "2026-07-02T11:51:22.383977Z",
  "result": {
    "prediction": "Rejected",
    "probabilities": {
      "Paid": 0.2516696409532541,
      "Pending": 0.29976149634016824,
      "Rejected": 0.44856886270656793
    }
  }
}

Interpretation: Rejected is the highest-probability class, but the maximum probability is only 0.449. Route this case to manual review; do not automatically reject or alter a claim.

## 5.3 Visit Risk Request

POST /v1/predictions/visit-risk HTTP/1.1
Content-Type: application/json
X-Request-ID: runbook-risk-001

{
  "age": 53,
  "chronic_flag": 0,
  "length_of_stay_hours": 3.48,
  "billed_amount": 23577.37,
  "approved_amount": 0.0,
  "payment_days": 16.0,
  "days_since_registration_at_visit": 200,
  "visit_year": 2025,
  "visit_month": 6,
  "visit_quarter": 2,
  "visit_day_of_week": 1,
  "visit_is_weekend": 0,
  "gender": "M",
  "city": "Hyderabad",
  "insurance_provider": "SecureLife",
  "department": "Cardiology",
  "visit_type": "ER",
  "claim_status": "Rejected",
  "doctor_id": 169
}

## 5.4 Visit Risk Response

HTTP/1.1 200 OK
X-Request-ID: runbook-risk-001

{
  "request_id": "runbook-risk-001",
  "model_id": "risk-v5",
  "model_name": "Model A V5 - Visit Risk with Random Undersampling",
  "predicted_at": "2026-07-02T11:51:22.451587Z",
  "result": {
    "prediction": "High",
    "probabilities": {
      "High": 0.3594430693216168,
      "Low": 0.2918119001967533,
      "Medium": 0.34874503048162925
    }
  }
}

Interpretation: High and Medium probabilities are very close. Treat this output as low confidence and use it only in the approved retrospective workflow.

## 5.5 Validation Error Example

HTTP/1.1 422 Unprocessable Content
X-Request-ID: runbook-invalid-001

{
  "error": {
    "code": "validation_error",
    "message": "Request validation failed",
    "request_id": "runbook-invalid-001",
    "details": [
      {"type": "missing", "loc": ["body", "doctor_id"], "msg": "Field required"}
    ]
  }
}

6. Security, Privacy, and Audit Controls

## 6.1 Minimum Security Controls

| Control area | Required implementation |
| --- | --- |
| Authentication | Gateway-enforced OAuth 2.0 client credentials; unique service identity per caller |
| Authorization | Endpoint-level policy; restrict model health details to operations roles where appropriate |
| Transport | TLS 1.2+ end-to-end where feasible; private DNS and network routes |
| Secrets | Managed secret injection; rotation; no secrets in images, repositories, or logs |
| Artifacts | Read-only access, checksum release record, vulnerability-scanned dependencies |
| Abuse controls | Gateway rate limits, maximum request size, connection limits, and request timeouts |
| Audit | Centralized JSON logs, restricted read access, retention, integrity protection, and alerting |

## 6.2 Privacy Rules

- Send only fields required by the model. Patient name, medical-record number, address, phone, email, and free text are not part of either schema.

- Treat model inputs and predictions as sensitive health/financial operational data even when direct identifiers are absent.

- Use an opaque request ID. Do not encode patient, claim, or encounter identifiers in logs or headers.

- Do not log request bodies. The service logs an HMAC-SHA256 input hash rather than raw feature values.

- Restrict prediction visibility to workforce roles with a defined operational purpose and record access through the hospital identity platform.

- Apply local legal, contractual, and hospital retention requirements before enabling production traffic.

## 6.3 Prediction Audit Event

Each successful record produces one compact JSON event on the prediction_audit logger. Batch calls produce one event per instance. The event contains no raw feature values.

{
  "event": "model_prediction",
  "timestamp": "2026-07-02T11:51:22.383977Z",
  "request_id": "runbook-claim-001",
  "model_id": "claim-v3",
  "artifact_sha256": "90713e0b...bbcf60",
  "input_feature_hash": "9fcb93fe...88730",
  "prediction": "Rejected",
  "probabilities": {"Paid": 0.252, "Pending": 0.300, "Rejected": 0.449},
  "record_index": 0,
  "batch_size": 1,
  "duration_ms": 76.63
}

Audit durability: Standard output is not an immutable audit store. Forward events to the hospital log platform, verify delivery, define retention, and alert when the audit pipeline stops receiving events while prediction traffic continues.

# 7. Monitoring, Service Levels, and Routine Operations

## 7.1 Recommended Initial Service Objectives

These are starting operational targets and must be revised after representative load and reliability testing.

| Signal | Initial target | Alert condition |
| --- | --- | --- |
| Availability | >= 99.5% monthly during supported hours | Readiness failure > 2 consecutive probes or error-budget burn |
| Latency | p95 < 500 ms; p99 < 1,000 ms for single prediction | p95 > 750 ms for 10 minutes |
| Server errors | HTTP 5xx < 0.5% | > 1% for 5 minutes or any sustained prediction_failed errors |
| Validation errors | Tracked by caller and field | Sudden increase, new field location, or > 5% for one caller |
| Audit delivery | One event per successful prediction record | No audit events while successful prediction count increases |
| Model identity | Expected artifact hashes on every replica | Any replica reports an unapproved hash |

## 7.2 Model and Data Monitoring

- Track input null rates, categorical unknowns rejected by validation, numeric ranges, and feature distributions without exporting raw records to general-purpose dashboards.

- Track prediction class rates, probability distributions, low-confidence rate, and volume by approved operational segment.

- When outcomes mature, calculate class recall, macro F1, calibration, and operational false-positive/false-negative costs using a governed evaluation dataset.

- Review performance and error rates across approved demographic and operational subgroups before expanding use.

- Trigger investigation on material drift, sudden class collapse, confidence shifts, or disagreement with human outcomes.

## 7.3 Routine Check Schedule

| Frequency | Operator checks |
| --- | --- |
| Per deployment | Readiness, artifact hashes, canary predictions, audit delivery, rollback readiness |
| Daily | Availability, 5xx/422 rates, latency, audit pipeline, disk/log collector health, class distribution |
| Weekly | Caller error breakdown, low-confidence rate, capacity trend, security events, unresolved incidents |
| Monthly | Outcome-linked model metrics when labels are available, drift, subgroup review, access review |
| Quarterly | Runbook test, disaster-recovery exercise, secret/access review, model-card and intended-use review |

## 7.4 Health Probe Interpretation

| Observed state | Meaning | Operator action |
| --- | --- | --- |
| live=200, ready=200 | Process and both models available | Serve traffic |
| live=200, ready=503 | Process is running but at least one model failed to load | Remove replica from traffic; inspect /health/models and startup logs |
| live unavailable | Process, host, network, or ingress failure | Restart/fail over according to platform procedure |
| Unexpected artifact hash | Unapproved artifact or inconsistent replica | Quarantine replica and initiate release-integrity incident |

# 8. Incident Response, Rollback, and Release Management

## 8.1 First Response

- Confirm impact: endpoint, caller, start time, request IDs, status codes, and whether patient/claim workflows are blocked.

- Protect workflow safety: switch callers to manual review or queue requests; never substitute a default prediction.

- Check liveness, readiness, per-model health, artifact hashes, infrastructure metrics, and recent deployment events.

- Correlate API access logs and prediction audit logs using X-Request-ID without retrieving raw payloads from general logs.

- Mitigate by removing unhealthy replicas, scaling capacity, disabling a caller, or rolling back to the last approved release.

- Communicate status to service owner, integration owner, affected operational team, security/privacy, and governance as applicable.

- Document timeline, scope, decisions, and follow-up actions; perform a post-incident review for material events.

## 8.2 Incident Matrix

| Symptom | Likely cause | Immediate action |
| --- | --- | --- |
| Readiness 503 | Missing/incompatible artifact, missing custom module, load failure | Remove from traffic; inspect health error; restore approved artifact/environment |
| Prediction 500 | Pipeline inference failure or incompatible input after validation | Capture request ID; halt affected workflow; investigate server traceback and artifact contract |
| Validation 422 spike | Upstream mapping/schema change | Stop retries; compare rejected field locations; roll back caller mapping |
| Latency increase | Worker saturation, memory pressure, logging blockage, infrastructure contention | Reduce traffic; scale tested replicas; inspect CPU/memory and audit destination |
| Unexpected class shift | Data drift, upstream coding change, artifact change | Move to manual review; verify hash; compare feature and prediction distributions |
| Audit events missing | Collector or routing failure | Treat as control failure; restore pipeline and reconcile from request metrics where possible |
| Suspected data exposure | Misconfigured logs, gateway, or access | Restrict access, preserve evidence, invoke hospital privacy/security incident process |

## 8.3 Rollback Procedure

- Pause rollout and route affected workflow to manual processing or the previously approved service version.

- Select the last approved API image/environment and matching Claim/Risk artifacts from the release registry.

- Deploy to a clean replica set; do not overwrite files in place on active replicas.

- Verify tests, readiness, artifact hashes, canary predictions, and audit delivery.

- Shift traffic gradually to the rollback release and monitor errors, latency, and output distributions.

- Retain failed release artifacts and logs for investigation; do not delete incident evidence.

- Update the change record and notify workflow owners when stable service and manual backlog processing can resume.

## 8.4 Model Release Procedure

- Assign a new immutable model ID/version when behavior or training data changes; do not silently replace an artifact under claim-v3 or risk-v5.

- Update the model card, evaluation report, feature contract, intended use, limitations, and approval record.

- Validate serialization compatibility, class order, raw feature columns, artifact SHA-256, and representative predictions.

- Run offline comparison, subgroup analysis, calibration review, integration regression, load testing, and shadow/canary deployment.

- Define rollback triggers before traffic exposure and retain the prior artifact until the observation period closes.

## 8.5 Recovery and Continuity

Back up source, dependency definitions, approved artifacts, release metadata, model cards, configuration templates, and this runbook. Secrets must be recoverable through the secret manager, not copied into backups. During an outage, hospital workflows must degrade to a documented manual queue rather than fail open with assumed predictions.

# 9. Go-Live Acceptance Checklist and Quick Reference

## 9.1 Go-Live Acceptance

- Intended use and prohibited use approved by clinical and revenue-cycle governance.

- Risk V5 restricted to a workflow where all required claim/payment features legitimately exist.

- Gateway authentication, authorization, TLS, private routing, rate limiting, and request limits verified.

- PREDICTION_HASH_KEY injected from the secret manager and consistent across replicas.

- Artifact hashes match the signed release record on every replica.

- Automated tests, vulnerability scan, load test, failover test, rollback rehearsal, and privacy review completed.

- Low-confidence behavior and human-review ownership documented in the consuming workflow.

- Audit events reach durable storage; retention, access, and alerting are validated.

- Dashboards and alerts cover availability, latency, audit delivery, model identity, and output drift.

- Service desk has escalation contacts, request-ID search instructions, and manual-workflow procedures.

- Canary results approved and change record authorizes traffic expansion.

## 9.2 Status and Error Quick Reference

| HTTP | Code / state | Caller behavior |
| --- | --- | --- |
| 200 | Prediction success | Store request ID, model ID, prediction, and probabilities; apply confidence and human-review policy |
| 200 | health live/ready | Continue traffic only when readiness status is ready |
| 422 | validation_error / batch_too_large | Do not retry unchanged; correct mapping or payload |
| 500 | prediction_failed / internal_error | Queue for manual processing; alert service owner; correlate request ID |
| 503 | model_unavailable / not_ready | Retry with bounded backoff or fail over; do not issue a default prediction |

## 9.3 Operator Command Card

# Start locally for controlled verification
export PREDICTION_HASH_KEY="<secret-manager-value>"
uvicorn app.main:app --host 0.0.0.0 --port 8000

# Health
curl -fsS http://127.0.0.1:8000/health/live
curl -fsS http://127.0.0.1:8000/health/ready
curl -fsS http://127.0.0.1:8000/health/models

# Tests
PREDICTION_HASH_KEY='<test-secret-at-least-32-bytes>' python -m pytest -q tests

## 9.4 Source Artifacts

| Artifact | Project location |
| --- | --- |
| API application | app/main.py, app/schemas.py, app/model_registry.py, app/audit.py |
| API dependencies | requirements-api.txt |
| API usage guide | README_API.md |
| Claim model | models/claim/claim_random_forest_hypertuned_v3.pkl |
| Risk model | models/risk/risk_random_forest_smote_undersampling_v5.pkl |
| Model governance | reports/04_Consolidated_Claim_and_Risk_Classification_Model_Card.docx |

Runbook ownership: Review this document after any API, model, infrastructure, workflow, security-control, or incident-process change. Operational behavior must follow the deployed release and approved governance record when either differs from this baseline.